# SchoolHub / SIPlat — Requirements Validation Report

# SchoolHub / SIPlat — Requirements Validation Report

Document: Requirements Validation Report  ·  Version: 1.4  ·  Date: 22 August 2026
Product: SchoolHub / SIPlat  ·  Prepared by: Delivery / QA

## 1. Purpose

This report validates that the requirements in the August 2026 enhancements package (and the two reported defects) have been implemented and evidenced. Each requirement is traced to its implementation and to the test case(s) that cover it, with a validation status of Met, Partial or Deferred. Broader system requirements remain traced in the standing System Requirements document; this report focuses on the delta delivered in this package.

## 2. Status summary

| Status | Count | Meaning |
| --- | --- | --- |
| Met | 34 | Implemented and validated; covered by test cases. |
| Partial | 2 | Core delivered; a bounded portion deferred (documented). |
| Deferred | 2 | Not started; requires the mobile build / further instrumentation. |

## 3. Requirements traceability matrix

| Req ID | Requirement | Implementation | Test case(s) | Status |
| --- | --- | --- | --- | --- |
| REQ-CRM-DraftView | Draft CRM campaigns can be viewed and edited from the action column | “View / edit” action; PATCH /api/crm/campaigns/[id] (draft-only, scoped) | TC-CRM-001/002 | Met |
| REQ-NAV-Guard | Warn the user when navigating away during an import or download | Global busy tracker + beforeunload; wired into imports and client downloads | TC-NAV-001/002 | Met |
| REQ-BUG-ImportHang | Large data imports must complete reliably (not hang) | Batched attendance engine (bulk createMany / grouped updateMany; skip unchanged) | TC-IMP-001 | Met |
| REQ-IMP-Excel | Excel uploads are handled gracefully | .xlsx/.xls detection with guidance to export CSV; picker widened | TC-IMP-002 | Met |
| REQ-IMP-Clubs | Manual import for Clubs & Activities | Clubs importer + template (matched by name) | TC-IMP-003 | Met |
| REQ-IMP-Timetable | Manual import for Class Timetables | Timetable importer (day/time/class/subject; optional teacher link) + template | TC-IMP-004 | Met |
| REQ-IMP-Behaviour | Manual import for Behaviour Records | Behaviour importer (append, pupil-matched) + template | TC-IMP-005 | Met |
| REQ-IMP-Knowledge | Manual import for Knowledge/Base Information | Knowledge (documents) importer + template | TC-IMP-006 | Met |
| REQ-IMP-Pupil-Reports | Manual import for Pupil Reports | Existing pupil_reports importer (retained; now teacher-scopable) | TC-IMP-008 | Met |
| REQ-IMP-Templates | Templates align to system fields with example rows | IMPORT_TEMPLATES entries (headers + example) for each new module | TC-IMP-007 | Met |
| REQ-IMP-Validation | Row-level validation with reasons | Per-row validation + error report retained across new modules | TC-IMP-008 | Met |
| REQ-IMP-TeacherScope | Import assignable to teachers, restricted to their pupils/types | import_data permission; server enforces permitted types + own-pupil set; scoped history; permission-gated teacher UI | TC-IMP-009…012 | Met |
| REQ-BUG-AttHidden | Imported attendance must be visible in the attendance section | Date-range API + Day/Week/Month/Term/Year filter | TC-ATT-001 | Met |
| REQ-ATT-Filter | Filter attendance by day/week/month/term/year (+status/search) | Range selector, status dropdown, search | TC-ATT-002/004 | Met |
| REQ-ATT-Sort | Sort the attendance table/list | Sortable column headers with direction toggle | TC-ATT-003 | Met |
| REQ-ATT-Mark | Manual mark includes date, pupil year and class teacher where necessary | Explicit date field; pupil year/class/teacher context on selection | TC-ATT-005 | Met |
| REQ-ANL-Census | Per-school analytics: users, roles, active/inactive, last login, actions | schoolCensus from memberships/User/LoginEvent/AuditLog/UsageEvent | TC-ANL-001 | Met |
| REQ-ANL-Filters | Filter analytics by school and period | School dropdown + period selector (persisted) | TC-ANL-002 | Met |
| REQ-ANL-Trends | Most-used features and usage trends | Top-features table + logins-over-time trend | TC-ANL-003 | Met |
| REQ-MSG-Composer | Replace the distorted editor with a modern, responsive composer | Plain-text paste, placeholder fix, link/list/clear controls, responsive; sanitisation retained | TC-MSG-011…013 | Met |
| REQ-ANL-Export | Export analytics (PDF and Excel) | Governed CSV plus native Excel (.xls with a “Download info” sheet) and branded PDF exports of the school-analytics overview | TC-ANL-004/005/006 | Met |
| REQ-ANL-TimeOnPlatform | Report time spent within the platform | Proxies (logins/actions/feature-events) shown; session-duration instrumentation not yet added | — | Partial |
| REQ-IMP-TeacherModules | Teacher import for timetables/clubs where applicable | Teacher scope currently limited to attendance/behaviour/pupil_reports; timetable/clubs scoping deferred | TC-IMP-009 | Partial |
| REQ-DLG-PDF-Branding | All PDF outputs follow branding (logo/metadata/footer) | Trust-acknowledgement and school-report PDFs now use the shared branded template (letterhead, metadata block, per-page footer, audit reference) via download governance | TC-DLG-001 | Met |
| REQ-IMP-TemplatePerm | Teachers with import rights can download templates | Dedicated GET …/import/template?type= route created, gated on import_data (serves header + example row per module) | TC-IMP-007/013 | Met |
| REQ-MSG-MobileParity | Composer consistency on the native mobile app | Web composer redesigned; RN rich-composer parity requires a library — deferred | — | Deferred |

## 3a. 17 August 2026 package — attendance visibility, filtering & clubs

This package covers a reported attendance bug, comprehensive attendance filtering, and a Clubs & Activities import enhancement. Root cause of the bug: the Teacher Portal called a set of /api/teacher/* endpoints that did not exist, so a teacher's attendance (and several other tabs) returned nothing while Parent/Admin used working paths. Eight scoped teacher routes were created; filtering was added to the admin, teacher and parent web surfaces; and Clubs gained CSV + Excel templates with validation.

| Req ID | Requirement | Implementation | Test case(s) | Status |
| --- | --- | --- | --- | --- |
| REQ-ATT-TeacherVisible | Admin-uploaded attendance must be visible in the Teacher Portal | Created /api/teacher/attendance (register + records) and /api/teacher/students/[id]; the teacher UI now reads live scoped data | TC-TCH-005 | Met |
| REQ-ATT-TeacherChild | Teachers can view an assigned child's attendance records | Per-pupil detail via studentAttendanceBreakdown; assertTeacherStudent enforces the class/timetable/trip relationship | TC-TCH-006/007 | Met |
| REQ-ATT-Sync | Attendance synchronised across portals per permission & relationship | Single AttendanceRecord source; admin=all, teacher=own pupils, parent=own children — each reads the same marks | TC-TCH-005/TC-PAR-006 | Met |
| REQ-ATT-Filters | Comprehensive attendance filters (student, day, week, month, quarter, academic year, term, status, session) wherever displayed — web | Admin AttendanceTab (added Quarter + Session + Student), teacher Records view, and a new filterable parent Attendance tab (/api/parent/attendance) | TC-ATT-006/TC-TCH-006/TC-PAR-006 | Met |
| REQ-TCH-Portal | Teacher portal tabs must be backed by working endpoints | Created the missing behaviour, timetable, calendar, trips, history and context teacher routes, all scope-guarded | TC-TCH-008 | Met |
| REQ-CLB-Template | Clubs: downloadable sample template | ModuleImportCard "Download template (CSV)" via the import-template route | TC-CLB-001 | Met |
| REQ-CLB-Excel | Clubs: Excel template + import functionality | Template route ?format=xlsx returns a real .xls; import runs through the validated engine | TC-CLB-002/003 | Met |
| REQ-CLB-FieldDefs | Clubs: clear field definitions + example data in the template | Excel workbook has a Template sheet (headers + example) and a Field guide sheet (Field/Required/Example/Guidance) from templateFieldGuide | TC-CLB-002 | Met |
| REQ-CLB-Validate | Clubs: validate uploaded files against the template before processing | Import engine validates each row and returns a per-row error report; list refreshes on success | TC-CLB-003 | Met |
| REQ-ATT-Filters-Mobile | Attendance filtering on the native mobile app | The RN app currently reads attendance from bundled demo data; wiring to the live API + filters is deferred to after the Sep 1 Expo build reset | — | Deferred |

## 3b. 22 August 2026 package — travel-log crash fix & report PDF upgrade

This package covers a reported production crash on the Travel logs page and a set of enhancements to the downloadable report PDF so that generated documents carry full provenance, render tabular content as real tables, and pull the school's logo. Root cause of the crash: the Travel logs component (TMTravelLogs) called a pad2 time-formatting helper on mount that was never defined, throwing a client-side exception and tripping the error boundary. The helper is now defined at module scope. The report PDF was previously routed through a plain text renderer; report exports now go through the shared branded document renderer (brandedDocPdf), which supplies the metadata block, real bordered tables, bold headings and the embedded logo.

| Req ID | Requirement | Implementation | Test case(s) | Status |
| --- | --- | --- | --- | --- |
| REQ-BUG-TravelLogCrash | Travel logs page must open without a client-side exception | Defined the missing pad2 time helper at module scope in TransportPages.tsx; the page mounts and renders timestamps as HH:MM | TC-DRV-005 | Met |
| REQ-DLG-PDF-Meta | Report PDF must record who generated the download, and the date and time (plus school/role/reference) | Report PDF route wired to brandedDocPdf; the metadata block from recordDownload lists Report, Section, Date downloaded, Time downloaded, Downloaded by, User role, School, Trust and Audit reference | TC-DLG-006 | Met |
| REQ-DLG-PDF-Rich | Report content must render as rich text (bold headers, real tables, bullets/indent) not flat text | brandedDocPdf renders DocBlocks: bold headings with a rule, bordered tables (bold header row, ruled grid, aligned columns, header repeat across pages) and bullet lists; reportToBlocks maps report metrics/detail to tables | TC-DLG-007 | Met |
| REQ-DLG-PDF-Logo | The school logo must be pulled from storage and embedded in the PDF | Logo resolved from data-URL, uploaded PNG/JPEG, or a web URL (fetched, 2 MB cap); PNG decoded and flattened over white; placed in a top-right box (130×44) above the header divider so it does not overlap the title/rule | TC-DLG-008 | Met |

## 4. Conclusion

Across the August 2026 work, thirty-four requirements are fully met and evidenced by test cases; two remain partial with a clearly bounded remainder (teacher timetable/clubs import scoping, and “time on platform” shown via engagement proxies); two are deferred (native mobile rich-composer parity and mobile attendance filtering, both pending the mobile build / an RN library). For the 17 August attendance-and-clubs package specifically, every web requirement is met and independently code-reviewed against the Prisma schema and the UI contracts; the only outstanding item is the mobile surface, deferred by agreement. No requirement is blocked, and none require a schema migration.

Note (observation, outside this package's scope): the same "missing API route" pattern that caused the teacher attendance bug also affects several other Parent Portal tabs (e.g. Profile, Behaviour, Homework rely on a /api/parent/child route that does not yet exist). The new parent Attendance tab is self-contained and unaffected, but wiring the remaining parent tabs is recommended as a follow-up.